## Slide 1
BUSINESS BRIEFING · ENGINEERING → PRODUCT
From single-app to sellable platform
How we re-built the DecisionOS backend for multi-tenant SaaS
What the backend was · What we fixed · What's left · Why it matters
Prepared 10 Aug 2026 · Status: 44 of 83 hardening items shipped

## Slide 2
EXECUTIVE SUMMARY
The one-slide version
WHERE WE STARTED
One company's app. Data, logins and AI all shared a single space — not safe to sell to many businesses.
WHAT WE'VE DONE
44 of 83 fixes shipped. Each customer is now walled off. Logins, roles, plans, usage limits and audit trails are in place.
WHAT'S LEFT
39 items, in 4 buckets. Go-live security, billing, smarter AI, and production operations — sequenced below.
THE HEADLINE
The platform is now safe to run many customers on the same system. Before we open sign-ups to the public, we still need go-live security hardening, real billing, and production monitoring & backups.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
2

## Slide 3
WHY WE DID THIS
The business goal driving every change
We are turning DecisionOS from a tool built for one company into a product we can sell to hundreds of Indian SMEs — all running on one shared platform, each fully isolated from the others.
Sell to many, not one
Onboard a new business in minutes without spinning up separate servers or copies of the app.
Keep every customer's data private
Company A can never see Company B's data — even by accident or by guessing a link.
Charge money reliably
Plans, seat limits and usage caps so revenue is predictable and abuse is contained.
Pass a buyer's security check
Larger clients will audit us. Logins, 2-factor, roles and audit trails are table-stakes to win them.
Meet Indian data law (DPDP)
Track consent for AI features; keep records regulators expect.
Launch without surprises
Monitoring, backups and staged rollout so problems are caught before customers feel them.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
3

## Slide 4
PLAIN ENGLISH
What “multi-tenant SaaS” actually means
THE APARTMENT-BUILDING ANALOGY
One building. Many tenants.
Everyone shares the same building, plumbing and front desk — that's cheap and easy to run.
But every flat has its own locked door and its own key. No tenant can walk into another's flat.
The landlord (us) can see who lives where and bill each flat — but never rummage through their things.
Our job this quarter: build the locked doors, the keys, the billing, and the building's security desk.
HOW THAT MAPS TO THE PRODUCT
The building
→
One DecisionOS platform, one codebase
A flat
→
A customer company (a “tenant”)
The locked door + key
→
Data isolation + login / 2-factor
Who's allowed in which room
→
Roles & permissions (RBAC)
The rent + meter
→
Plans, seat limits & usage quotas
The security desk log
→
Audit trail of who did what
DecisionOS · Backend Hardening for Multi-Tenant SaaS
4

## Slide 5
THE STARTING POINT
What the backend looked like — and the risk in it
The app worked well for one company. But it carried assumptions that make it unsafe to sell to many.
⚠ Everyone in one room
All customers would share the same data space — a query mistake could leak one company's data to another.
⚠ Files open to anyone with the link
Uploaded files had no ownership check — a guessed web address could pull any company's document.
⚠ One login list, one shared key
No proper roles, no 2-factor, and the same master key secured everything.
⚠ No plans, no limits
Nothing stopped a user from burning unlimited (paid) AI usage; no way to charge or cap it.
⚠ No record of who did what
No audit trail — impossible to answer “who deleted this?” for a customer or an auditor.
⚠ Hard-coded shortcuts & test hatches
Default admin passwords and developer test-codes that must never reach real customers.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
5

## Slide 6
PROGRESS SCOREBOARD
44 of 83 hardening items shipped — zero known regressions
44
fixes shipped
553
automated tests passing
39
items remaining
4
buckets left to launch
Foundation & data isolation
6/6
Tenant safety & auth hygiene
12/12
People, roles & access (RBAC)
20/20
Plans, limits & compliance
6/7
Go-live security hardening
0/10
Real billing (Razorpay)
0/1
Smarter AI / knowledge base
0/17
Production ops (monitoring, backups)
0/11
● Shipped ● Remaining
DecisionOS · Backend Hardening for Multi-Tenant SaaS
6

## Slide 7
WHAT WE FIXED · 1 OF 4
Foundation & data isolation
First we made sure every customer's data lives behind its own locked door — and that the plumbing underneath is production-grade.
SHIPPED 6 / 6
Every record is stamped with its owner company
Data, tasks, contacts and files are now tied to a tenant and checked on every read and write — no cross-company leakage.
Files are access-controlled
Downloads now verify you belong to the company that owns the file. Guessing a link no longer works.
Reliable background jobs & reminders
Scheduled work (follow-ups, reminders) runs once and correctly, even with many customers active at the same time.
Safe database upgrades
A migration ledger records every schema change so upgrades are repeatable and reversible, not risky one-offs.
Cloud file storage & containerised deploys
Uploads moved off local disk to durable object storage; the app ships as a standard container for predictable deploys.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
7

## Slide 8
WHAT WE FIXED · 2 OF 4
Tenant safety & account hygiene
Next we closed the everyday gaps that let one customer's activity bleed into another's, and made accounts behave the way businesses expect.
SHIPPED 12 / 12
Phone & OTP routing is company-scoped
One-time codes and WhatsApp messages resolve to the right company, even when two people share a phone number across businesses.
Logout truly logs you out
Sessions can be revoked instantly — a stolen or shared link stops working the moment you sign out.
Verified email & self-serve password reset
Standard email verification and secure reset flows, so support isn't manually resetting passwords.
Speed & stability guards on AI calls
Timeouts and concurrency limits stop one heavy request from slowing the platform for everyone.
General tenancy hygiene
A batch of smaller isolation fixes so exports, lookups and counters never mix two companies' data.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
8

## Slide 9
WHAT WE FIXED · 3 OF 4
People, roles & access (RBAC)
This is what a business buyer inspects first: who can log in, what they're allowed to do, and whether you can prove it.
SHIPPED 20 / 20
Real accounts per person, with roles
Each employee has their own login and a role (owner, manager, sales, operations…) that decides what they can see and do.
One person, many companies
A user can belong to several customer workspaces and switch between them — needed for accountants, consultants and franchise owners.
Two-factor authentication (2FA)
Authenticator-app codes plus one-time backup codes — the single biggest tick-box in any security review.
Owner-safe ownership transfer
Handing over a workspace is deliberate and 2FA-protected, so an account can't be quietly seized.
Audit trail + live session control + off-boarding
An unchangeable log of sensitive actions, a screen to see & revoke active devices, and a clean one-click process to remove a leaving employee.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
9

## Slide 10
WHAT WE FIXED · 4 OF 4
Plans, usage limits & compliance
Finally, the machinery to actually run this as a paid product — and to stay on the right side of Indian data law.
SHIPPED 6 / 7
Plans & seat limits
Trial, Starter, Business and Enterprise tiers, each with its own seat count and feature set; existing customers are grandfathered in.
Usage quotas that protect margin
AI usage, transcription minutes and storage are metered per company and capped by plan, so a runaway account can't blow up costs.
Bring-your-own AI keys
Larger customers can plug in their own AI provider keys; we fall back to the platform's when they don't.
DPDP consent tracking
We record when a company consents to AI processing of their data — the record Indian regulators (and enterprise buyers) expect.
Billing engine choice locked in
Razorpay selected as the provider (India-first, faster settlement). Wiring it up is the one remaining item in this bucket.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
10

## Slide 11
WHY IT MATTERS
What the shipped work unlocks for the business
✓ Safe to onboard real customers side-by-side
Data isolation + roles mean two clients can be live on the same system without risk.
✓ Ready for a buyer's security questionnaire
2FA, audit logs, session control and off-boarding are the exact items enterprise procurement checks.
✓ Costs are contained
Usage quotas cap the paid-AI exposure per customer — no single account can run up an unbounded bill.
✓ Compliant by design for India
DPDP consent tracking is built in, not bolted on later under pressure.
✓ Faster, cheaper onboarding
A new company is a record, not a new server — onboarding time drops from days to minutes.
✓ No quality regressions
553 automated tests guard every change, so hardening didn't break existing features.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
11

## Slide 12
WHAT'S STILL TO FIX
39 items in 4 buckets
Sequenced so the launch-blockers come first and the nice-to-haves come last.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
12

## Slide 13
WHAT'S LEFT · LAUNCH-BLOCKERS
Go-live security hardening + real billing
These block opening public sign-ups. Small, well-understood items — high risk-reduction per hour.
SECURITY HARDENING · 10 items
Remove default admin passwords & test-only login codes
Lock down which websites can call the API (CORS) + CSRF
Put the last public AI endpoints behind rate-limits & captcha
Login lockout after repeated failed attempts
Keep login tokens out of reach of browser scripts
Separate keys for staff-admin vs customer logins
Expire invite links after first use
REAL BILLING · 1 item · S3-01
Wire up Razorpay
Provider is chosen (India-first, faster settlement than Stripe for our market). No subscription billing exists yet — this connects plans to real money.
Turns on:
• Paid subscriptions & renewals
• Enforced upgrades when limits are hit
• Automatic seat & plan changes
Note: ownership transfer will re-point billing to the new owner once this lands.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
13

## Slide 14
WHAT'S LEFT · AFTER LAUNCH-BLOCKERS
Smarter AI + production operations
SMARTER AI & KNOWLEDGE BASE · 17 items
Value-add, not launch-blocking. Makes the AI genuinely useful on each company's own data.
Read & understand uploaded documents (not just store them)
Modern semantic search, so “refund” also finds “refunds”
Connect decisions → tasks → outcomes for real provenance
AI that remembers context across a conversation
Tailor AI tags to each industry (clinic, restaurant, agency…)
Capture finance, workflow & meeting events into the Brain
PRODUCTION OPERATIONS · 11 items
The safety net before real customers depend on us. Blocks go-live.
Staging environment to test every change first
Load test at ~100 customers before launch
Monitoring & error alerts (know before customers tell us)
Backup & tested restore — an actual drill, not a doc
Move secrets into a proper vault
Automated build/test/deploy + rollback plan
Staged rollout: 5 → 20 → 50 → 100 customers
DecisionOS · Backend Hardening for Multi-Tenant SaaS
14

## Slide 15
THE PLAN
Sequence to launch — and why this order
NOW
Go-live security hardening
10 quick, high-impact fixes. Closes the doors a public sign-up would expose.
Blocks launch
›
NEXT
Real billing (Razorpay)
Connect plans to money so the product can actually earn.
Blocks revenue
›
THEN
Production operations
Staging, load test, monitoring, backups, staged rollout — the safety net.
Blocks launch
›
LAUNCH
Staged rollout 5 → 100
Go live to a handful, watch, then widen with a go/no-go at each step.
Go / no-go
›
AFTER
Smarter AI & knowledge base
Deepen the AI value on each customer's own data — a continuous edge, not a blocker.
Value-add
Why this order: nothing goes public until the doors are locked and we can see & recover from problems. Billing sits between so launch and revenue arrive together.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
15

## Slide 16
WHERE WE STAND
The hard part is done. The platform is multi-tenant, secure at the core, and metered.
READY NOW
✓ Customers isolated & data-safe
✓ Roles, 2FA, audit, off-boarding
✓ Plans, quotas & DPDP consent
✓ 44 items shipped, 553 tests green
TO OPEN PUBLIC SIGN-UPS
→ Finish 10 security-hardening fixes
→ Wire up Razorpay billing
→ Monitoring, backups, staging
→ Then staged rollout 5 → 100
Decision needed: approve the launch-blocker sprint (security + billing + ops) as the next priority.
DecisionOS · Backend Hardening for Multi-Tenant SaaS
16