## Slide 1
DecisionOS
TEST PLAN · INTERNAL
Proving the engine
How we verify each phase ships green, existing tenants are untouched, and the card only ever moves through one audited path.
OWNER
Engineering / QA
COVERS
Model · Engine · Migration · UI
BASELINE
553 tests stay green
GATE
Per-phase exit checklist

## Slide 2
OBJECTIVES
Four things must be true when this ships
01
One path moves the card
workflows.stage is only ever written by the engine — never a raw UI drag or a stray endpoint.
02
Backward compatible
Empty stage templates reproduce today's behaviour exactly; no tenant sees a change until they opt in.
03
Migrations are safe
Exactly-once, idempotent, replica-restart-safe. Correct join keys, no data lost.
04
One shared lifecycle
Closing the last stage task advances the card; the card advancing spawns the next stage's tasks.
DecisionOS · Testing Plan · Workflow engine
02 / 12

## Slide 3
STRATEGY
Where each behaviour is proven
LEVEL
WHAT IT COVERS
Unit
on_stage_enter · check_stage_ready · advance; stage-contract evaluation; task-spawn from templates
Integration
Task-closer → engine → transition → next-task spawn; approval recording → gate release
Migration
Backfill correctness, idempotency, replica-restart replay, rollback safety
Contract / API
Only the engine writes stage; manual advance requires override + reason
UI / E2E
Settings Operations tab, stage chips, inline task lists, manual-advance reason prompt
Regression
Full existing suite (553) + ad-hoc tasks (null workflow_id) still work
DecisionOS · Testing Plan · Workflow engine
03 / 12

## Slide 4
PHASE 1 · ~1 WEEK
Unify the model — behaviour unchanged
MIGRATION / DATA
Backfill sets workflow_id + stage_key
correctly, via the decision_id join
No-match tasks keep null fields
and still load, edit, and close
Re-running the backfill changes nothing
idempotent
BEHAVIOUR & UI
Voice capture creates the same card + tasks
My Work, Workflows, counters unchanged
Ghost collections gone
no reader errors on their absence
Settings renders as four tabs
every old field reachable
EXIT GATE
Full suite green · zero behaviour diff · both ghost collections removed.
DecisionOS · Testing Plan · Workflow engine
04 / 12

## Slide 5
PHASE 2 · ~2 WEEKS
The engine — three operations under test
OPERATION
WHAT THE TESTS ASSERT
on_stage_enter
Spawns exactly the template tasks for the named roles · records timeline · notifies · empty template spawns nothing
check_stage_ready
False while any task open · false while any required approval missing · true only when all done AND all present
advance
Pass → transition → chained on_stage_enter · terminal → side-effects + done · fail → no change, clear reason
DecisionOS · Testing Plan · Workflow engine
05 / 12

## Slide 6
PHASE 2
One path, always audited
✓
Single writer — no path other than the engine mutates workflows.stage (contract test scans writers)
✓
Manual advance routes through the engine with override=true + a required reason, written to audit
✓
Idempotent transitions — calling advance twice never double-spawns or skips a stage
✓
Concurrency — two tasks closing at once trigger exactly one transition (no double-advance)
✓
Side-effects fire once — procurement-terminal → awaiting-bill creates exactly one expense
DecisionOS · Testing Plan · Workflow engine
06 / 12

## Slide 7
PHASE 2 · MIGRATION
Flat strings → stage objects, non-destructively
Each old string → {key, label, tasks:[], approval:null}
with a stable, unique key; label preserves the display string; order preserved
Empty tasks / approval → engine spawns nothing
gate passes trivially — today's behaviour preserved until owners edit templates
In-flight cards keep their current stage
and advance correctly afterward
Idempotent + replica-restart-safe via the ledger
dry-run diff reviewed before apply
DecisionOS · Testing Plan · Workflow engine
07 / 12

## Slide 8
PHASE 3 · ~1 WEEK
The joined view — two lenses, one truth
MY WORK
Every task shows a stage chip
“Order #4821 · Confirmed” — click opens the parent card
Ad-hoc tasks show no chip
and behave exactly as before
WORKFLOW BOARD
Each card lists its current stage's open tasks
inline, with assignee avatars
Closing an inline task updates both views
card + My Work, no manual refresh
MANUAL ADVANCE
Prompts for a reason · empty reason rejected · reason stored in history · retired Board sub-tab is gone.
DecisionOS · Testing Plan · Workflow engine
08 / 12

## Slide 9
END-TO-END
The golden-path test — the Kapoor order
1
Voice capture → card at Booked + task “Confirm with customer” (Sales)
2
Sales closes task → advance to Confirmed → “Prepare invoice” (Finance) + Owner approval pending
3
Finance closes task AND Owner approves → advance to Dispatched → “Pack & ship” (Ops)
4
Ops closes task → advance to Paid (terminal) → side-effect marks invoice paid → card done
5
History shows every transition — no manual advance was ever needed
DecisionOS · Testing Plan · Workflow engine
09 / 12

## Slide 10
SAFETY NET
Existing tenants must not feel this
553
baseline tests stay green at every phase boundary
Tenants who never edit templates see identical behaviour
Ad-hoc tasks (no workflow) create, assign, close as today
Counters, dashboards, notifications unchanged until a template is populated
Each phase has a tested reverse or forward-fix — app stays shippable
DecisionOS · Testing Plan · Workflow engine
10 / 12

## Slide 11
GO / NO-GO
A phase isn't done until its gate is green
PHASE
EXIT GATE
Phase 1
Ghosts removed · backfill idempotent · zero behaviour diff · 4-tab Settings verified · suite green
Phase 2
Engine unit + integration green · single-writer contract holds · stage migration replica-safe · side-effects fire once
Phase 3
Stage chips + inline tasks verified · manual advance needs a reason · Board sub-tab retired · E2E golden path green
DecisionOS · Testing Plan · Workflow engine
11 / 12

## Slide 12
NOT TESTED NOW
Deliberately excluded — matches the build's non-goals
Cross-pipeline dependencies
SLA timers
Workload balancing
Forecast reports
We test that the board can be trusted again — not features we haven't built yet.
Ship the engine, watch it run, then scope the next test cycle.
DecisionOS · Testing Plan · Workflow engine
12 / 12